1. Agenda

*Discussing the items we will do for sprint 2.*

1. Goal

*Implementing the cart functionality and improving the homepage.*

1. Duration of the sprint

*7 days*

1. What is the team’s vision for this sprint?

*We will implement the cart, to come closer to a site with all the high priority items completed. The following items will be committed to the sprint:*

Cart - backend

Product details

Categories

Modify items in cart

View cart

Add to cart

*The site will now have most of our planned features implemented, and sprint 3 can be dedicated to testing, fine tuning and additional features.*

1. Estimation in story points

*5 – Cart backend*

*3 – Product details*

*3 – Categories*

*5 – Modify items in cart*

*8 – View cart*

*1 – Add to cart*

27 total story points

Do not write more than 2 pages for each of the sprint.